SOFTWARE ENGINEERING

Comprehensive Study Guide

Complete Answers to All 40 Exam Questions

Covers: SDLC Models | Requirements Engineering | UML Diagrams | Design Concepts

Software Metrics | Project Management | Risk Management | Quality Assurance

# UNIT 1: SDLC Models & Requirements Engineering

Q1. Describe Spiral Model with suitable example.

Definition:

The Spiral Model is a risk-driven software development process model that combines iterative development with systematic risk management. It was proposed by Barry Boehm in 1986.

Four Phases in Each Spiral:

- Planning: Determine objectives, alternatives, and constraints

- Risk Analysis: Identify and evaluate risks; develop risk mitigation strategies

- Engineering: Develop and verify the product for the current spiral

- Evaluation: Review by customers; plan the next iteration

Diagram - Spiral Model:

[DIAGRAM: Spiral Model] PLANNING RISK ANALYSIS +-------+ +-------+ ¦ ¦______________¦ ¦ ¦ ¦ ¦ ¦ +-------+ +-------+ \ / \ SPIRAL / \ GROWTH / \ / +-------+\ /+-------+ ¦ ¦ \ / ¦ ¦ ¦ ¦ \ / ¦ ¦ +-------+ \/ +-------+ CUSTOMER EVAL ENGINEERING

Example: Developing a Hospital Management System

| Spiral # | Planning | Risk Analysis | Engineering | Evaluation |
| --- | --- | --- | --- | --- |
| 1 | Define patient records module | Data security risk | Build prototype | Client reviews |
| 2 | Add billing system | Payment gateway risk | Develop billing | Acceptance test |
| 3 | Add appointment scheduling | Concurrency risk | Complete system | Final review |

Advantages:

- Risk is explicitly identified and addressed

- Suitable for large, complex, high-risk projects

- Allows for customer feedback at each iteration

Disadvantages:

- Complex and expensive

- Requires risk assessment expertise

- Not suitable for small projects

Q2. What are the elements of requirement model? Explain in brief.

A requirement model represents the system from the user's perspective and captures what the system must do (functional) and how well it must do it (non-functional).

Elements of the Requirement Model:

1. Scenario-Based Elements (Use Cases / User Stories)

Describe sequences of events that occur when an actor uses the system. They capture the interaction between external agents and the system.

- Use Case Diagram: Shows actors and their interactions with system functions

- User Stories: Informal descriptions from user's perspective (Agile)

2. Class-Based Elements

Represent the object-oriented structure of the system.

- Class Diagrams: Show classes, attributes, methods, and relationships

- Analysis Classes: Boundary, Control, and Entity classes

3. Behavioral Elements

Represent how the system responds to external events or internal triggers.

- State Diagrams: Show states and transitions

- Sequence Diagrams: Show message passing between objects

- Activity Diagrams: Show workflow and decision logic

4. Flow-Oriented Elements (Data Flow Models)

Represent how data moves through the system.

- Data Flow Diagrams (DFD): Show inputs, processes, outputs, and data stores

- Control Flow Diagrams: Show flow of control between processes

5. Non-functional Requirements

- Performance, reliability, security, maintainability, portability constraints

Summary Table:

| Element Type | Tools/Diagrams | Purpose |
| --- | --- | --- |
| Scenario-Based | Use Cases, User Stories | What users do with the system |
| Class-Based | Class Diagrams | Object structure |
| Behavioral | State, Sequence, Activity | Dynamic behavior |
| Flow-Oriented | DFD, CFD | Data and control flow |
| Non-functional | SRS constraints | Quality attributes |

Q3. Apply Waterfall Model for Online Shopping System.

The Waterfall Model is a linear sequential software development lifecycle model where each phase must be completed before the next begins.

Waterfall Model Applied to Online Shopping System:

Phase 1: Requirements Analysis

- Gather requirements from stakeholders (buyers, sellers, admin)

- Functional: User registration, product search, cart, payment, order tracking

- Non-functional: 99.9% uptime, response time < 2 seconds, secure payment

- Output: Software Requirements Specification (SRS) document

Phase 2: System Design

- High-Level Design: Architecture (3-tier: Presentation, Logic, Database)

- Low-Level Design: Database schema (Users, Products, Orders, Payments tables)

- UI wireframes for product pages, cart, checkout flow

- Output: Design Document Specification (DDS)

Phase 3: Implementation (Coding)

- Frontend: HTML/CSS/React for user interface

- Backend: Node.js/Django for business logic (search, cart, orders)

- Database: MySQL for persistent storage

- Payment Integration: Razorpay/Stripe API

Phase 4: Testing

- Unit Testing: Test each module (login, search, payment) separately

- Integration Testing: Test modules together (cart + payment)

- System Testing: End-to-end user journey testing

- UAT: Real users test the system before launch

Phase 5: Deployment

- Deploy on cloud (AWS/Azure)

- Configure CDN for fast product image delivery

- Set up SSL certificate for secure transactions

Phase 6: Maintenance

- Bug fixes based on user feedback

- Add new features (wishlist, coupons)

- Performance optimization

[DIAGRAM: Waterfall Model - Online Shopping] [Requirements] --> [Design] --> [Coding] --> [Testing] --> [Deploy] --> [Maintenance] ¦ ¦ ¦ ¦ ¦ ¦ User needs Architecture Frontend Unit Tests Live Site Bug Fixes SRS Document DB Schema Backend Integration SSL/CDN New Features

Q4. Outline four requirement elicitation techniques.

Requirement elicitation is the process of gathering requirements from stakeholders. The four main techniques are:

1. Interviews

Definition: Direct, one-on-one or group discussions with stakeholders.

- Structured Interview: Fixed set of questions prepared in advance

- Unstructured Interview: Open-ended, exploratory conversation

- Example: Interviewing bank managers and tellers to understand ATM workflow

2. Questionnaires / Surveys

Definition: Standardized forms with questions distributed to multiple stakeholders.

- Useful when stakeholders are geographically distributed

- Closed questions (yes/no, multiple choice) for quantitative data

- Open questions for detailed responses

- Example: Survey 500 employees about what features they need in an HR portal

3. Observation (Ethnographic Study)

Definition: Analysts observe users performing their actual tasks in their work environment.

- Helps discover implicit requirements that users take for granted

- Active observation: Analyst participates in tasks

- Passive observation: Analyst watches without participating

- Example: Observing a cashier at a retail store to understand POS system needs

4. Prototyping / JAD Sessions

Definition: Creating early working models or Joint Application Development workshops.

- Prototype: Quick mock-up shown to users to gather feedback

- JAD: Facilitated workshop with developers, users, and analysts together

- Helps clarify vague requirements through hands-on exploration

- Example: Building a clickable wireframe of a mobile banking app for user feedback

Q5. A startup is developing an AI-based health monitoring system. Identify three functional and non-functional requirements.

Functional Requirements (What the system must DO):

| # | Functional Requirement | Description |
| --- | --- | --- |
| FR1 | Real-time Health Monitoring | The system shall continuously collect heart rate, blood pressure, and SpO2 from wearable sensors and display on dashboard. |
| FR2 | AI-Based Anomaly Detection | The system shall use ML algorithms to detect abnormal health patterns and generate alerts to patients and doctors. |
| FR3 | Medical Report Generation | The system shall automatically generate daily/weekly health summary reports in PDF format and share via email/app. |

Non-Functional Requirements (How the system must PERFORM):

| # | Non-Functional Requirement | Specification |
| --- | --- | --- |
| NFR1 | Performance | The system must process sensor data and generate alerts within 2 seconds of detecting an anomaly. |
| NFR2 | Security & Privacy | All health data must be encrypted (AES-256) at rest and in transit; must comply with HIPAA regulations. |
| NFR3 | Availability | The system shall maintain 99.99% uptime; critical alert system must function even during network outages via local processing. |

Q6. What is SRS? What are the characteristics of SRS?

Definition: Software Requirements Specification (SRS) is a formal document that completely describes the behavior of the system to be developed. It is the contract between the development team and the client.

Contents of an SRS Document:

- Introduction: Purpose, scope, definitions, overview

- Overall Description: Product perspective, functions, user characteristics, constraints

- Specific Requirements: Functional, non-functional, interface requirements

- Appendices: Supporting information, assumptions

Characteristics of a Good SRS (IEEE 830 Standard):

| Characteristic | Meaning | Example |
| --- | --- | --- |
| Correct | Every requirement is accurately stated | No wrong assumptions about system behavior |
| Unambiguous | Each requirement has only one interpretation | Use precise language, avoid 'fast' - say '< 2 seconds' |
| Complete | All requirements are documented | Covers all scenarios including error cases |
| Consistent | No conflicting requirements | Two requirements don't contradict each other |
| Ranked/Prioritized | Requirements have priority levels | MoSCoW: Must have, Should have, Could have, Won't have |
| Verifiable | Requirements can be tested | Measurable criteria for each requirement |
| Modifiable | Can be changed without disrupting structure | Well-organized with numbering and cross-references |
| Traceable | Origin of each requirement is known | Each req. links back to stakeholder or business need |

Q7. Discuss software design and explain its importance in software engineering.

Definition: Software design is the process of defining the architecture, components, interfaces, and other characteristics of a system to satisfy specified requirements. It is the blueprint for building the software.

Levels of Software Design:

- Architectural Design: High-level structure (client-server, microservices, layered)

- Data Design: Transforms data models into data structures (ER diagrams to tables)

- Interface Design: Defines how system components communicate (APIs, UI)

- Component-Level Design: Detailed design of individual modules (algorithms, logic)

Importance of Software Design:

| Importance | Explanation |
| --- | --- |
| Blueprint for Development | Provides developers a clear plan to follow, reducing ambiguity |
| Reduces Complexity | Breaks system into manageable, understandable components |
| Improves Quality | Good design leads to maintainable, reliable, and efficient code |
| Enables Reusability | Well-designed components can be reused in other projects |
| Cost Reduction | Catching design flaws early is 10x cheaper than fixing after coding |
| Facilitates Communication | Design documents enable developers, testers, and managers to align |
| Supports Testing | Clear design enables creation of effective test cases |
| Manages Risk | Early identification of architectural risks reduces project failure |

Q8. Illustrate modularity, cohesion, and coupling and explain how they affect software quality.

1. Modularity

Definition: Modularity is the practice of dividing a software system into separate, independent units (modules) that can be developed, tested, and maintained independently.

- Goal: Divide-and-conquer - manage complexity through independent units

- Each module has a clear purpose and well-defined interfaces

- Example: An e-commerce app divided into: Auth Module, Product Module, Cart Module, Payment Module

Effect on Quality: Improves maintainability, testability, and allows parallel development.

2. Cohesion

Definition: Cohesion measures how closely related the responsibilities within a single module are. High cohesion means a module does one well-defined thing.

Types of Cohesion (from Worst to Best):

| Type | Description | Quality |
| --- | --- | --- |
| Coincidental | Unrelated functions grouped arbitrarily | Worst |
| Logical | Functions with same general category | Poor |
| Temporal | Functions executed at same time | Poor |
| Procedural | Functions in specific execution order | Moderate |
| Communicational | Functions operating on same data | Good |
| Sequential | Output of one is input to next | Good |
| Functional | All elements contribute to single task | Best |

3. Coupling

Definition: Coupling measures the degree of interdependence between software modules. Low coupling means modules are independent.

| Type | Description | Quality |
| --- | --- | --- |
| Content Coupling | One module modifies another's internals | Worst |
| Common Coupling | Modules share global data | Poor |
| Control Coupling | One module controls flow of another | Moderate |
| Stamp Coupling | Modules share composite data structure | Moderate |
| Data Coupling | Modules communicate only via parameters | Best |

[DIAGRAM: Cohesion vs Coupling Relationship] GOAL: High Cohesion + Low Coupling = GOOD SOFTWARE QUALITY High Cohesion: Module does ONE thing well Low Coupling: Modules are INDEPENDENT of each other Bad Design: [Module A] <--many connections--> [Module B] Good Design: [Module A] --> [Interface] <-- [Module B]

Q9. Illustrate a Use Case Diagram for AI-based Hiring Process.

Actors:

- Recruiter (Primary actor)

- Candidate (Primary actor)

- AI System (Secondary system actor)

- HR Manager (Secondary actor)

Use Cases:

- Upload Job Description

- Submit Resume/Application

- Screen Resume (AI)

- Shortlist Candidates (AI)

- Schedule Interview

- Conduct Interview

- Generate Hiring Report

[DIAGRAM: Use Case Diagram - AI Based Hiring System] +------------------------------------------+ ¦ AI Hiring System ¦ ¦ ¦ [Recruiter] ------¦---> (Upload Job Description) ¦ ¦---> (Screen Resumes) <---- [AI System] ¦ ¦---> (Shortlist Candidates) <-- [AI System]¦ ¦---> (Schedule Interview) ¦ ¦---> (Generate Hiring Report) ¦ ¦ ¦ [Candidate] ------¦---> (Submit Application) ¦ ¦---> (Upload Resume) ¦ ¦---> (Receive Notification) ¦ ¦ ¦ [HR Manager] -----¦---> (Review Shortlist) ¦ ¦---> (Approve/Reject Candidates) ¦ ¦---> (View Reports) ¦ +------------------------------------------+ Note: Includes relationships: (Screen Resumes) <<includes>> (Parse Resume with NLP) (Shortlist Candidates) <<includes>> (Score & Rank Candidates) (Upload Job Description) <<extends>> (Set Screening Criteria)

Q10. State and explain the various tasks of requirement engineering in detail.

Requirement Engineering (RE) is a systematic process of eliciting, analyzing, documenting, and managing requirements for a software system.

Seven Tasks of Requirement Engineering:

1. Inception (Feasibility Study)

- Understand the basic problem and determine if a solution is feasible

- Identify key stakeholders and their basic needs

- Output: Feasibility report

2. Elicitation (Requirements Gathering)

- Actively gather detailed requirements using interviews, surveys, observation

- Understand what the system should do from the user's perspective

- Challenge: Stakeholders often don't know exactly what they want

3. Elaboration

- Create an analysis model that identifies data, function, and behavior

- Expand on elicited requirements to create more detailed specifications

- Use UML diagrams to represent requirements visually

4. Negotiation

- Resolve conflicts between stakeholder requirements

- Balance competing requirements (e.g., feature richness vs. development time)

- Prioritize requirements using techniques like MoSCoW

5. Specification

- Document requirements formally in an SRS (Software Requirements Specification)

- SRS serves as contract between client and development team

- Requirements must be: complete, consistent, unambiguous, verifiable

6. Validation

- Review requirements to ensure they accurately represent stakeholder needs

- Techniques: Requirements reviews, prototyping, test case generation

- Detect errors early (10x cheaper to fix now than after coding)

7. Management

- Track requirements throughout the project lifecycle

- Handle requirements changes in a controlled manner

- Maintain traceability matrix (requirement to design to code to test)

| Task | Key Activity | Output |
| --- | --- | --- |
| Inception | Feasibility study | Problem statement |
| Elicitation | Interviews, surveys, observation | Raw requirements list |
| Elaboration | UML modeling | Analysis model |
| Negotiation | Conflict resolution, prioritization | Agreed requirements |
| Specification | Write SRS document | SRS document |
| Validation | Reviews, prototyping | Validated requirements |
| Management | Change control, traceability | Requirements traceability matrix |

Q11. Construct Class Diagram for a ride-sharing application.

Key Classes and Their Attributes:

| Class | Attributes | Methods |
| --- | --- | --- |
| Rider | riderId, name, phone, email, rating | bookRide(), cancelRide(), rateDriver() |
| Driver | driverId, name, phone, licenseNo, rating, isAvailable | acceptRide(), startRide(), endRide(), rateRider() |
| Vehicle | vehicleId, make, model, plateNo, vehicleType | getDetails() |
| Ride | rideId, status, startTime, endTime, fare, distance | calculateFare(), getStatus() |
| Location | latitude, longitude, address | getCoordinates() |
| Payment | paymentId, amount, method, status, timestamp | processPayment(), refund() |
| RideHistory | historyId, rides[], totalRides | getHistory(), getRating() |

Relationships:

- Rider BOOKS Ride (Association: 1 Rider books many Rides)

- Driver ACCEPTS Ride (Association: 1 Driver accepts many Rides)

- Driver OWNS Vehicle (Aggregation: 1 Driver has 1 Vehicle)

- Ride HAS Location - source and destination (Composition: 2 Locations per Ride)

- Ride GENERATES Payment (Association: 1 Ride has 1 Payment)

- Rider HAS RideHistory (Aggregation)

[DIAGRAM: Class Diagram - Ride Sharing Application] +-------------+ books +------------------+ accepts +-------------+ ¦ Rider ¦-------------->¦ Ride ¦<--------------¦ Driver ¦ +-------------+ 1 * +------------------+ * 1 +-------------+ ¦ -riderId ¦ ¦ -rideId ¦ ¦ -driverId ¦ ¦ -name ¦ ¦ -status ¦ ¦ -name ¦ ¦ -phone ¦ ¦ -startTime ¦ ¦ -licenseNo ¦ ¦ -rating ¦ ¦ -endTime ¦ ¦ -rating ¦ +-------------+ ¦ -fare ¦ ¦ -isAvailable¦ ¦ ¦ -distance ¦ +-------------+ ¦ has +------------------+ ¦ owns v ¦ ¦ v +-----------+ has ¦ ¦generates +------------+ ¦RideHistory¦<-----------------+ v ¦ Vehicle ¦ +-----------+ +-----------+ +------------+ ¦ Payment ¦ ¦ -vehicleId ¦ +-----------+ ¦ -make ¦ ¦ -amount ¦ ¦ -model ¦ ¦ -method ¦ ¦ -plateNo ¦ +-----------+ +------------+

Q12. Draw a Use Case Diagram for a travel booking platform.

Actors:

- User/Traveler (Primary actor)

- Admin (Primary actor)

- Payment Gateway (External system actor)

Use Cases:

- User: Register/Login, Search Travel Options, Book Tickets, Make Payment, Receive Confirmation, Track Booking, Cancel Booking

- Admin: Manage Travel Services, Manage Bookings, View Reports, Add/Remove Routes

[DIAGRAM: Use Case Diagram - Travel Booking Platform] +------------------------------------------------+ ¦ Travel Booking Platform ¦ ¦ ¦ [User] -----------¦---> (Register / Login) ¦ ¦---> (Search Travel Options) ¦ ¦---> (View Travel Details) ¦ ¦---> (Book Tickets) ¦ ¦ <<includes>> (Select Seat) ¦ ¦ <<includes>> (Enter Passenger Info) ¦ ¦---> (Make Payment) <------- [Payment Gateway] ¦ ¦ <<extends>> (Apply Coupon) ¦ ¦---> (Receive Confirmation) ¦ ¦---> (Track Booking Status) ¦ ¦---> (Cancel Booking) ¦ ¦ ¦ [Admin] ----------¦---> (Manage Travel Services) ¦ ¦---> (Add/Edit/Delete Routes) ¦ ¦---> (Manage Bookings) ¦ ¦---> (View Revenue Reports) ¦ ¦---> (Manage User Accounts) ¦ +------------------------------------------------+

Q13. Draw a State Diagram for an online examination platform.

States and Transitions:

| State | Description | Trigger to Next State |
| --- | --- | --- |
| Idle | System waiting for student login | Student logs in |
| Authenticated | Student logged in successfully | Student clicks Start Exam |
| Exam Started | Exam timer running, questions displayed | Student answers & navigates |
| Answering Questions | Student viewing/answering questions | All answered or timer ends |
| Auto-Submitted | Timer expired - system submits automatically | Timer = 0 |
| Submitted | Student manually submits exam | Student clicks Submit |
| Processing | System evaluates answers | Evaluation complete |
| Result Displayed | Score and feedback shown to student | Student logs out |

[DIAGRAM: State Diagram - Online Examination System] [IDLE] --login--> [AUTHENTICATED] --start exam--> [EXAM STARTED] ¦ timer running ¦ [ANSWERING] / \ submit btn/ \timer=0 / \ [SUBMITTED] [AUTO-SUBMITTED] \ / \ / [PROCESSING RESULT] ¦ [RESULT DISPLAYED] ¦ logout ¦ [IDLE] State Transitions: • Idle -> Authenticated: [login successful] • Authenticated -> Exam Started: [start exam clicked] / start timer • Answering -> Submitted: [submit clicked] / save answers • Answering -> Auto-Submitted: [timer = 0] / save all answers • Processing -> Result Displayed: [evaluation complete] / show score

Q14. Draw a sequence diagram for ATM withdrawal system.

Actors and Objects:

- Customer (Actor)

- ATM Machine (System)

- Bank Server (Backend)

- Account Database

[DIAGRAM: Sequence Diagram - ATM Withdrawal] Customer ATM Machine Bank Server Account DB ¦ ¦ ¦ ¦ ¦--insert card--> ¦ ¦ ¦ ¦--read card--->¦ ¦ ¦ ¦<--card valid--¦ ¦ ¦<--prompt PIN--¦ ¦ ¦ ¦---enter PIN-->¦ ¦ ¦ ¦ ¦--validate PIN-> ¦ ¦ ¦ ¦--query account->¦ ¦ ¦ ¦<--account data--¦ ¦ ¦<--PIN valid--¦ ¦ ¦<--show menu---¦ ¦ ¦ ¦--select Withdraw--> ¦ ¦ ¦<--prompt amount--¦ ¦ ¦ ¦--enter amount--->¦ ¦ ¦ ¦ ¦--check balance-> ¦ ¦ ¦ ¦--check balance->¦ ¦ ¦ ¦<--balance OK---¦ ¦ ¦<--authorized-¦ ¦ ¦ ¦--debit amount-> ¦ ¦ ¦ ¦--update bal--->¦ ¦ ¦ ¦<--updated------¦ ¦<--dispense cash¦ ¦ ¦ ¦<--print receipt¦ ¦ ¦ ¦--remove card-->¦ ¦ ¦

Q15. Compute the Function Point value for the given project.

Given Data:

| Component | Count | Weight | Weighted Count |
| --- | --- | --- | --- |
| External Inputs (EI) | 64 | 4 | 256 |
| External Outputs (EO) | 120 | 5 | 600 |
| External Inquiries (EQ) | 48 | 4 | 192 |
| Internal Logical Files (ILF) | 16 | 10 | 160 |
| External Interface Files (EIF) | 4 | 7 | 28 |

Step 1: Calculate Unadjusted Function Points (UFP)

UFP = (64 × 4) + (120 × 5) + (48 × 4) + (16 × 10) + (4 × 7)

UFP = 256 + 600 + 192 + 160 + 28

UFP = 1236

Step 2: Calculate Value Adjustment Factor (VAF)

Given: 14 General System Characteristics (Fi), each Fi = 3

Sum of Fi = 14 × 3 = 42

VAF = 0.65 + (0.01 × Sum of Fi)

VAF = 0.65 + (0.01 × 42)

VAF = 0.65 + 0.42 = 1.07

Step 3: Calculate Adjusted Function Points (AFP)

AFP = UFP × VAF

AFP = 1236 × 1.07

AFP = 1322.52 ≈ 1323 Function Points

Q16. Analyze project activities of an Online Banking System and prepare a Gantt chart.

Project Activities Identified:

| Task ID | Task Name | Duration (weeks) | Dependencies | Start Week |
| --- | --- | --- | --- | --- |
| T1 | Requirements Gathering | 2 | None | Week 1 |
| T2 | System Architecture Design | 2 | T1 | Week 3 |
| T3 | Database Design | 1 | T1 | Week 3 |
| T4 | UI/UX Design | 2 | T1 | Week 3 |
| T5 | Backend Development (Auth, Accounts) | 3 | T2, T3 | Week 5 |
| T6 | Frontend Development | 3 | T4 | Week 5 |
| T7 | Payment Gateway Integration | 2 | T5 | Week 8 |
| T8 | Security Implementation | 2 | T5 | Week 8 |
| T9 | Unit & Integration Testing | 2 | T6, T7, T8 | Week 10 |
| T10 | UAT & Bug Fixing | 1 | T9 | Week 12 |
| T11 | Deployment & Go Live | 1 | T10 | Week 13 |

Gantt Chart (Text Representation):

[DIAGRAM: Gantt Chart - Online Banking System] Task ¦ W1¦ W2¦ W3¦ W4¦ W5¦ W6¦ W7¦ W8¦ W9¦W10¦W11¦W12¦W13¦ ------------------------¦---¦---¦---¦---¦---¦---¦---¦---¦---¦---¦---¦---¦---¦ T1: Requirements ¦███¦███¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ T2: Architecture Design ¦ ¦ ¦███¦███¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ T3: Database Design ¦ ¦ ¦███¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ T4: UI/UX Design ¦ ¦ ¦███¦███¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ T5: Backend Development ¦ ¦ ¦ ¦ ¦███¦███¦███¦ ¦ ¦ ¦ ¦ ¦ ¦ T6: Frontend Development¦ ¦ ¦ ¦ ¦███¦███¦███¦ ¦ ¦ ¦ ¦ ¦ ¦ T7: Payment Integration ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦███¦███¦ ¦ ¦ ¦ ¦ T8: Security ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦███¦███¦ ¦ ¦ ¦ ¦ T9: Testing ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦███¦███¦ ¦ ¦ T10: UAT & Bug Fix ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦███¦ ¦ T11: Deployment ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦███¦ Critical Path: T1 -> T2 -> T5 -> T7 -> T9 -> T10 -> T11 (13 weeks)

Q17. Analyze software development effort using Basic COCOMO model for 30 KLOC Organic project.

Basic COCOMO Model:

COCOMO (Constructive Cost Model) by Barry Boehm estimates effort, duration, and team size.

Given:

- Size: 30 KLOC (Kilo Lines of Code)

- Mode: Organic (small team, familiar environment, less rigid requirements)

Organic Mode Coefficients:

| Parameter | Formula | Organic Coefficients |
| --- | --- | --- |
| Effort (E) | E = a × (KLOC)^b | a = 2.4, b = 1.05 |
| Development Time (T) | T = c × (E)^d | c = 2.5, d = 0.38 |
| People Required (P) | P = E / T | - |

1. Effort Calculation:

E = 2.4 × (30)^1.05

30^1.05 = 30 × 30^0.05 = 30 × 1.1746 = 35.24

E = 2.4 × 35.24 = 84.57 person-months

Effort ≈ 84.57 Person-Months

2. Development Time Calculation:

T = 2.5 × (84.57)^0.38

84.57^0.38 ≈ 5.81

T = 2.5 × 5.81 = 14.52 months

Development Time ≈ 14.52 Months

3. Number of Persons Required:

P = E / T = 84.57 / 14.52 = 5.82

Number of Persons ≈ 6 People

Q18. Explain design concepts: Abstraction, Patterns, Modularity.

i) Abstraction

Definition: Abstraction is the process of representing essential features without including background details. It focuses on WHAT rather than HOW.

Types of Abstraction:

- Procedural Abstraction: A function name represents a sequence of instructions (e.g., calculateTax() hides tax computation logic)

- Data Abstraction: A data object represents a collection of data (e.g., Stack class hides internal array implementation)

- Control Abstraction: Represents control flow mechanisms at a higher level

Example: When you call car.start(), you don't need to know about fuel injection, ignition timing, or spark plug firing - that's abstraction.

ii) Patterns

Definition: Design patterns are proven, reusable solutions to commonly occurring software design problems. They represent best practices evolved over time.

Categories (Gang of Four Patterns):

| Category | Purpose | Examples |
| --- | --- | --- |
| Creational | Object creation mechanisms | Singleton, Factory, Builder |
| Structural | Class/object composition | Adapter, Decorator, Facade |
| Behavioral | Object interaction and responsibility | Observer, Strategy, Command |

Example: Observer Pattern - When a stock price changes, all registered investors (observers) are automatically notified.

iii) Modularity

Definition: Modularity is the design principle of dividing a software system into separate, independent components (modules) that can be developed, tested, and maintained independently.

- Each module has a single, well-defined purpose

- Modules communicate through well-defined interfaces

- Changes in one module minimally affect others

Example: A banking application with separate modules: Authentication, Account Management, Transaction Processing, Notification Service, Report Generation.

Principle: Modules should exhibit high cohesion (internal) and low coupling (between modules).

Q19. What is meant by coupling and cohesion? Explain in relation with good software design.

Cohesion - The degree to which elements within a single module belong together.

Coupling - The degree of interdependence between different modules.

Cohesion Types (Low to High):

| Level | Type | Description | Example |
| --- | --- | --- | --- |
| 1 (Lowest) | Coincidental | Random grouping of unrelated functions | Utilities.java with random functions |
| 2 | Logical | Related category but different logic | All I/O operations in one module |
| 3 | Temporal | Execute at same time | All startup initialization functions |
| 4 | Procedural | Specific order of execution | Steps in file processing |
| 5 | Communicational | Operate on same data | Functions reading same file |
| 6 | Sequential | Output of one feeds next | Pipeline processing stages |
| 7 (Highest) | Functional | All elements for one task | calculateMonthlyInterest() |

Coupling Types (High to Low):

| Level | Type | Description | Impact |
| --- | --- | --- | --- |
| 1 (Worst) | Content | Module directly modifies another's code | Very hard to maintain |
| 2 | Common | Share global variables | Changes affect all modules |
| 3 | Control | Pass control flags | Modules depend on each other's logic |
| 4 | Stamp | Pass entire data structure | Extra data dependency |
| 5 (Best) | Data | Pass only needed parameters | Easy to test and maintain |

Impact on Good Software Design:

- High Cohesion: Easier to understand, test, maintain, and reuse modules

- Low Coupling: Changes in one module don't cascade to others; easier parallel development

- Golden Rule: Aim for Functional Cohesion + Data Coupling for best design quality

Q20. What is the importance of software design? What are types of design classes?

Importance of Software Design:

| Importance | Description |
| --- | --- |
| Quality Product | Good design translates requirements into a quality product that meets user needs |
| Cost Effective | Design flaws found early cost 10-100x less than post-release fixes |
| Maintainability | Well-designed software is easier to modify, extend, and maintain |
| Communication | Design documents serve as communication bridge between team members |
| Reusability | Good design promotes reuse of components across projects |
| Risk Reduction | Identifies architectural risks before coding begins |
| Testing Support | Clear design enables systematic test case creation |
| Performance | Design decisions directly impact system performance and scalability |

Types of Design Classes:

| Design Class Type | Description | Example |
| --- | --- | --- |
| User Interface Classes | Classes that define UI components and user interaction | LoginScreen, Dashboard, ProductCard |
| Business Domain Classes | Represent business concepts from problem domain | Customer, Order, Invoice, Account |
| Process Classes | Implement business functions and processing logic | PaymentProcessor, OrderValidator |
| Persistent Classes | Store data that persists beyond program execution | UserRepository, OrderDAO |
| System Classes | Handle system infrastructure and utilities | DatabaseConnection, Logger, Config |

Q21. Describe with an example how the effect of risk on project schedule is evaluated using PERT.

PERT (Program Evaluation and Review Technique): A statistical tool for analyzing and representing the tasks involved in completing a given project, especially useful for risk evaluation.

Three Time Estimates in PERT:

| Estimate | Symbol | Description |
| --- | --- | --- |
| Optimistic Time | O (a) | Minimum time if everything goes perfectly |
| Most Likely Time | M (m) | Expected time under normal conditions |
| Pessimistic Time | P (b) | Maximum time if everything goes wrong |

PERT Formulas:

Expected Time: Te = (O + 4M + P) / 6

Variance: σ² = ((P - O) / 6)²

Standard Deviation: σ = (P - O) / 6

Example: Software Testing Activity

| Activity | Optimistic (O) | Most Likely (M) | Pessimistic (P) | Te = (O+4M+P)/6 | Variance σ² |
| --- | --- | --- | --- | --- | --- |
| Write Test Cases | 2 | 4 | 8 | (2+16+8)/6 = 4.33 | ((8-2)/6)² = 1.0 |
| Execute Tests | 3 | 5 | 10 | (3+20+10)/6 = 5.5 | ((10-3)/6)² = 1.36 |
| Bug Fixing | 2 | 6 | 15 | (2+24+15)/6 = 6.83 | ((15-2)/6)² = 4.69 |
| Regression Testing | 1 | 3 | 6 | (1+12+6)/6 = 3.17 | ((6-1)/6)² = 0.69 |

Total Expected Project Duration = 4.33 + 5.5 + 6.83 + 3.17 = 19.83 days

Total Variance = 1.0 + 1.36 + 4.69 + 0.69 = 7.74

Standard Deviation = √7.74 = 2.78 days

Risk Interpretation: 68% probability project completes within 19.83 ± 2.78 days (17-22.6 days)

Q22. Discuss any 2: LOC-Based Estimation, FP Based Estimation, Problem-Based Estimation.

i) LOC-Based Estimation (Lines of Code)

Definition: Estimates project effort and cost based on the number of lines of source code to be developed.

Process:

- Decompose the system into functions/modules

- Estimate LOC for each module (Optimistic, Most Likely, Pessimistic)

- Calculate expected LOC: LOC = (O + 4M + P) / 6

- Use historical productivity data: Effort = LOC / Productivity

Example:

| Module | Optimistic | Most Likely | Pessimistic | Expected LOC |
| --- | --- | --- | --- | --- |
| Login Module | 100 | 200 | 400 | (100+800+400)/6 = 217 |
| Dashboard | 300 | 500 | 900 | (300+2000+900)/6 = 533 |
| Reports | 200 | 400 | 700 | (200+1600+700)/6 = 417 |

Total Expected LOC = 1167. If productivity = 200 LOC/person-month, Effort = 1167/200 = 5.84 person-months

Limitations: LOC varies by programming language; doesn't measure design quality.

ii) Function Point (FP) Based Estimation

Definition: Language-independent metric that measures software size based on the amount of functionality delivered to the user.

Components: External Inputs (EI), External Outputs (EO), External Inquiries (EQ), Internal Logical Files (ILF), External Interface Files (EIF)

Formula: AFP = UFP × VAF, where VAF = 0.65 + (0.01 × ΣFi)

Advantage: Language-independent; focuses on user functionality; more accurate than LOC for business applications.

iii) Problem-Based Estimation (Decomposition)

Definition: Breaks down the software problem into smaller sub-problems and estimates each independently, then aggregates.

Approach: WBS (Work Breakdown Structure) → estimate each work package → sum for total project.

Useful for: Well-understood projects with clearly defined scope.

Q23. Discuss any 2: Risk Refinement, Risk Mitigation, Risk Management.

i) Risk Refinement

Definition: The process of analyzing identified risks more precisely to understand their full impact and probability.

Steps:

- Initial risk identification (broad categories)

- Decompose each risk into sub-risks

- Assess probability and impact of each sub-risk

- Create Risk Information Sheet (RIS) for each risk

Example: 'Technology Risk' is refined into:

- Hardware failure risk (probability: 20%, impact: high)

- Software compatibility risk (probability: 30%, impact: medium)

- Network outage risk (probability: 10%, impact: high)

| Risk Factor | Probability | Impact | Risk Exposure = P × I |
| --- | --- | --- | --- |
| Hardware failure | 0.20 | High (8) | 1.6 |
| SW compatibility | 0.30 | Medium (5) | 1.5 |
| Network outage | 0.10 | High (8) | 0.8 |

ii) Risk Mitigation

Definition: Risk mitigation involves taking proactive actions to reduce the probability of a risk occurring or minimize its impact if it does occur.

Strategies:

- Risk Avoidance: Change the project plan to eliminate the risk entirely

- Risk Reduction: Take steps to reduce probability or impact

- Risk Transfer: Transfer risk to a third party (insurance, outsourcing)

- Risk Acceptance: Accept and plan contingency if risk occurs

| Risk | Mitigation Strategy | Action |
| --- | --- | --- |
| Key developer leaves | Risk Reduction | Cross-train team members; document all processes |
| Budget overrun | Risk Acceptance | Create 15% contingency reserve in budget |
| Data security breach | Risk Transfer | Implement cyber insurance + hire security experts |
| Technology failure | Risk Avoidance | Use proven, well-tested technologies instead of new ones |

Q24. Define Quality Assurance (QA) and explain its process.

Definition: Software Quality Assurance (SQA) is a set of activities that ensure that the processes, methods, and tools used to develop software are adequate to produce high-quality software products. It is a proactive, process-focused approach (unlike testing which is product-focused).

QA vs QC Distinction:

| Aspect | Quality Assurance (QA) | Quality Control (QC) |
| --- | --- | --- |
| Focus | Process | Product/Output |
| Goal | Prevent defects | Find and fix defects |
| Activities | Reviews, audits, standards | Testing, inspection |
| When | Throughout SDLC | After development |

SQA Process Activities:

1. SQA Planning

- Prepare SQA Plan document specifying QA activities, standards, and responsibilities

- Define acceptance criteria and quality metrics

2. Process Monitoring & Control

- Monitor software development activities against defined processes

- Track metrics: defect density, code coverage, review effectiveness

3. Standards and Procedures

- IEEE standards for SRS, design, testing

- Coding standards (naming conventions, documentation requirements)

4. Reviews and Audits

- Formal Technical Reviews (FTR): Peer review of design and code

- Process Audits: Check if teams follow defined processes

- Product Audits: Verify deliverables meet specifications

5. Testing Oversight

- Review test plans and test cases for completeness

- Ensure testing covers all requirements

6. Change Management

- Control software changes through formal change control process

- Ensure changes don't introduce new defects

7. Risk Management

- Identify quality risks early

- Plan mitigations to prevent quality issues

Q25. Explain how project management tools help in task assignment, tracking progress, and collaboration.

Project Management Tools Overview:

Tools like JIRA, Trello, Microsoft Project, and Asana help manage software projects effectively.

i) Task Assignment

- Create tasks/stories and assign to specific team members with clear ownership

- Set due dates, priorities, and estimates (story points or hours)

- Role-based assignment ensures right skills are applied to right tasks

- JIRA: Create user stories, assign to developers, set sprint targets

- Trello: Drag-and-drop cards with assignees, labels, and checklists

ii) Tracking Progress

- Kanban Boards: Visual pipeline (To Do → In Progress → Review → Done)

- Burndown Charts: Show remaining work vs. time in a sprint

- Velocity Charts: Team's average output per sprint

- Gantt Charts: Timeline view of tasks and dependencies

- Dashboards: Real-time metrics on sprint progress, bug counts, blocked items

[DIAGRAM: Kanban Board - Progress Tracking] ¦ TO DO ¦ IN PROGRESS ¦ IN REVIEW ¦ DONE ¦ ¦----------------¦----------------¦----------------¦----------------¦ ¦ Login Module ¦ Payment API ¦ Search Feature ¦ User Auth ¦ ¦ Cart Feature ¦ Dashboard UI ¦ ¦ Database Setup ¦ ¦ Reports ¦ ¦ ¦ API Gateway ¦

iii) Collaboration

- Comments and @mentions: Team members communicate directly on tasks

- File Attachments: Share designs, documents, and screenshots on tasks

- Notifications: Automated alerts when tasks are updated or blocked

- Integration: Slack notifications, GitHub commits linked to JIRA issues

- Shared Roadmaps: Stakeholders see overall project status at a glance

Q26. Explain the seven tasks of Requirements Engineering Process.

(Same as Q10 - see detailed answer above. Key summary:)

| Task # | Task Name | Key Activity | Output |
| --- | --- | --- | --- |
| 1 | Inception | Understand problem scope and feasibility | Problem statement |
| 2 | Elicitation | Gather requirements from stakeholders | Raw requirements |
| 3 | Elaboration | Model requirements with UML diagrams | Analysis model |
| 4 | Negotiation | Resolve conflicts, prioritize requirements | Agreed requirements |
| 5 | Specification | Document in formal SRS | SRS document |
| 6 | Validation | Review for completeness and consistency | Validated SRS |
| 7 | Management | Track changes, maintain traceability | RTM (Traceability Matrix) |

Key Tool: Requirements Traceability Matrix (RTM)

| Req. ID | Requirement | Design Element | Code Module | Test Case |
| --- | --- | --- | --- | --- |
| FR-001 | User login | Auth class diagram | AuthService.java | TC-001 |
| FR-002 | View balance | Account sequence diagram | AccountService.java | TC-002 |

Q27. Explain the MoSCoW Prioritization Technique with examples.

MoSCoW: A requirement prioritization technique that categorizes requirements into four categories to help teams focus on delivering maximum value.

| Category | Meaning | Characteristics | Example (E-commerce App) |
| --- | --- | --- | --- |
| M - Must Have | Non-negotiable requirements; system fails without them | Critical for launch; legal/safety requirements | User registration, Product listing, Shopping cart, Payment processing, Order confirmation |
| S - Should Have | Important but not vital; high value requirements | Expected by users; painful if absent but workable | Product search, User reviews, Order tracking, Email notifications, Wishlist |
| C - Could Have | Nice-to-have features; include if time permits | Desirable but small impact if omitted | Social media login, Product recommendations, Loyalty points, Dark mode, Multi-language |
| W - Won't Have | Explicitly out of scope for this release | Acknowledged but deferred to future releases | AR product preview, AI chatbot, Drone delivery tracking, Cryptocurrency payment |

Application in Project Planning:

- Must Have items define the MVP (Minimum Viable Product)

- Helps manage scope creep by explicitly categorizing future features

- Stakeholders must agree on the categorization before development starts

- Typical split: Must (60%), Should (20%), Could (10%), Won't (10%) of effort

Q28. Define Use Case Modeling and explain its importance.

Definition: Use Case Modeling is a technique for capturing the functional requirements of a system by describing how different users (actors) interact with the system to achieve specific goals.

Key Components:

| Component | Symbol | Description |
| --- | --- | --- |
| Actor | Stick figure | External entity (user/system) that interacts with the system |
| Use Case | Oval/Ellipse | Specific functionality or goal the actor wants to achieve |
| System Boundary | Rectangle | Defines what is inside and outside the system |
| Association | Line | Relationship between actor and use case |
| Include | Dashed arrow <<include>> | Use case always includes another use case |
| Extend | Dashed arrow <<extend>> | Use case optionally extends another use case |
| Generalization | Solid arrow | Actor or use case inherits from a general one |

Importance of Use Case Modeling:

- Captures Functional Requirements: Describes what the system does from user's perspective

- Stakeholder Communication: Non-technical stakeholders easily understand use cases

- Scope Definition: System boundary clearly shows what is in and out of scope

- Test Planning: Each use case becomes a basis for system test cases

- Development Guidance: Use cases drive design, coding, and testing activities

- Ambiguity Reduction: Concrete scenarios resolve misunderstandings early

Q29. Explain Reactive and Proactive Risk Management Strategies with examples.

| Aspect | Reactive Strategy | Proactive Strategy |
| --- | --- | --- |
| Definition | Respond to risks AFTER they occur | Identify and address risks BEFORE they occur |
| Approach | Fire-fighting, crisis management | Planned, systematic risk analysis |
| Timing | After risk materializes | Before project begins and throughout |
| Cost | Higher (rework, delays) | Lower (prevention is cheaper) |
| Control | Reactive, less control | Proactive, more control |

Reactive Risk Management:

Definition: The team deals with risks only when they become problems. 'Fire-and-Fix' approach.

Types:

- Crisis Management: Address emergencies as they arise

- Mitigation Mode: Fix problems with minimum damage control

- Workaround: Find quick fixes when a problem hits

Example: A team is building an e-commerce site. When the database crashes on launch day (risk not anticipated), the team scrambles to restore backups. This results in 6 hours of downtime and revenue loss.

Proactive Risk Management:

Definition: Systematic identification, analysis, and mitigation of risks before they occur. Industry best practice.

Steps:

- Risk Identification: Brainstorm, use checklists, review similar past projects

- Risk Analysis: Assess probability and impact (Risk Exposure = P × I)

- Risk Prioritization: Focus on highest exposure risks

- Risk Mitigation Planning: Define preventive and contingency actions

- Risk Monitoring: Track risks throughout project

Example: Same e-commerce team proactively identifies database crash as a risk (P=0.2, I=high). They implement: database clustering, automated backups every 2 hours, failover mechanism, and load testing before launch. Result: Zero downtime.

Q30. Explain Software Quality Assurance (SQA) and its activities.

SQA Definition: A systematic, planned set of actions to provide adequate confidence that software processes and products conform to established technical requirements and management needs.

Key SQA Activities:

| SQA Activity | Description | Tools/Techniques |
| --- | --- | --- |
| Standards Application | Apply IEEE, ISO standards to all phases | IEEE 830 (SRS), ISO 9001 |
| Technical Reviews (FTR) | Peer review of requirements, design, code | Checklists, walkthroughs |
| Software Testing | Verify software against requirements | Unit, Integration, System tests |
| Error Collection & Analysis | Track and analyze defects to find patterns | Defect tracking tools, Pareto analysis |
| Change Control | Manage changes to prevent uncontrolled changes | Configuration management tools |
| Record Keeping | Maintain SQA records for audit trail | SQA logs, review records |
| Reporting | Report SQA activities to management | Weekly SQA status reports |

SQA Metrics:

- Defect Density: Number of defects per KLOC

- Review Effectiveness: Percentage of defects found in reviews vs. testing

- Test Coverage: Percentage of requirements covered by test cases

- Customer Satisfaction: Post-release defect reports and user ratings

Q31. What are the characteristics of good design? Explain Design Patterns.

Characteristics of Good Software Design:

| Characteristic | Description |
| --- | --- |
| Correctness | Design must implement all requirements correctly |
| Completeness | All components and interfaces are defined |
| Efficiency | Optimal use of resources (CPU, memory, network) |
| Flexibility | Easy to adapt to changing requirements |
| Maintainability | Easy to understand, modify, and debug |
| Reusability | Components can be reused in other systems |
| Simplicity | No unnecessary complexity; KISS principle |
| Modularity | Clear module boundaries with high cohesion and low coupling |
| Reliability | System performs correctly under expected and unexpected conditions |
| Testability | Design facilitates systematic testing |

Design Patterns:

Definition: A design pattern is a reusable solution to a commonly occurring problem within a given context in software design.

| Pattern | Category | Problem Solved | Example |
| --- | --- | --- | --- |
| Singleton | Creational | Ensure only one instance exists | Database connection pool |
| Factory | Creational | Create objects without specifying exact class | UI widget creation |
| Adapter | Structural | Make incompatible interfaces compatible | Legacy system integration |
| Observer | Behavioral | Notify multiple objects about state changes | Event listener, Stock ticker |
| Strategy | Behavioral | Define family of algorithms; make them interchangeable | Sort algorithm selection |
| Decorator | Structural | Add behavior to object dynamically | I/O streams in Java |

Q32. Define the types of Structural Modeling in detail with examples.

Structural Modeling: Represents the static structure of a system - how classes, objects, and components are organized and related. It shows WHAT the system is composed of.

Types of Structural Models:

1. Class Diagram

Shows classes, their attributes, methods, and relationships.

Relationships: Association, Aggregation, Composition, Inheritance, Dependency, Realization

Example: Bank System class diagram with Customer, Account, Transaction, Bank classes

[DIAGRAM: Class Diagram - Example] +----------+ +-------------+ +-------------+ ¦ Customer ¦------>¦ Account ¦<------¦ Transaction¦ +----------+ has +-------------+ has +-------------+ ¦ -name ¦ 1..* ¦ -accNo ¦ 0..* ¦ -txnId ¦ ¦ -custId ¦ ¦ -balance ¦ ¦ -amount ¦ ¦ -email ¦ ¦ -type ¦ ¦ -date ¦ +----------+ +-------------+ +-------------+

2. Object Diagram

Shows specific instances of classes at a particular point in time. A snapshot of the system.

Example: Customer object 'john_doe' with Account object 'acc_001' showing actual values.

3. Component Diagram

Shows the physical components (executables, libraries, databases) and their dependencies.

Example: Web app with Frontend component, Backend API component, Database component, Auth Service component.

4. Deployment Diagram

Shows the physical deployment of software onto hardware nodes.

Example: Web server node, Application server node, Database server node connected via network.

5. Package Diagram

Shows how model elements are organized into groups (packages/namespaces).

Example: com.ecommerce.auth, com.ecommerce.products, com.ecommerce.orders packages.

Q33. Define the types of Behavioral Modeling in detail with examples.

Behavioral Modeling: Represents the dynamic behavior of a system - how objects interact and change state over time. It shows HOW the system behaves.

Types of Behavioral Models:

1. Use Case Diagram

Shows system functionality from the user's perspective. Actors interact with use cases.

Example: Library system - Student (actor) → Search Books, Borrow Book, Return Book (use cases)

2. Sequence Diagram

Shows message exchanges between objects over time. Emphasizes time ordering.

Example: Online purchase flow - User, Browser, Server, Database exchanging messages

3. Activity Diagram

Shows workflow of activities including decision points, parallel activities, and swim lanes.

Example: ATM withdrawal - Insert Card → Enter PIN → Select Amount → Dispense Cash

4. State (Statechart) Diagram

Shows states an object can be in and transitions triggered by events.

Example: Order states: Pending → Confirmed → Shipped → Delivered → Cancelled

[DIAGRAM: State Diagram - Order Processing] [Pending] --payment confirmed--> [Confirmed] --shipped--> [Shipped] ¦ ¦ ¦ cancelled cancelled delivered ¦ ¦ ¦ v v v [Cancelled] [Cancelled] [Delivered]

5. Collaboration/Communication Diagram

Shows object interactions organized around the objects. Emphasizes structural organization.

Example: Same as sequence diagram but organized spatially, showing which objects communicate.

6. Timing Diagram

Shows behavior of objects over time with precise timing constraints.

Example: Real-time system where sensor data must be processed within 10ms.

Q34. Explain COCOMO model for project estimation with suitable example.

COCOMO (Constructive Cost Model): A regression-based algorithmic software cost estimation model developed by Barry Boehm in 1981. It estimates Effort, Schedule, and Team Size based on project size (KLOC).

COCOMO Levels:

1. Basic COCOMO

Simple estimation based on size alone.

| Project Mode | Effort Formula | Schedule Formula | Project Type |
| --- | --- | --- | --- |
| Organic | E = 2.4 × (KLOC)^1.05 | T = 2.5 × E^0.38 | Small team, familiar domain |
| Semi-detached | E = 3.0 × (KLOC)^1.12 | T = 2.5 × E^0.35 | Medium team, mixed experience |
| Embedded | E = 3.6 × (KLOC)^1.20 | T = 2.5 × E^0.32 | Tight constraints, complex system |

2. Intermediate COCOMO

Adds 15 Cost Driver Attributes (multipliers) to basic COCOMO for more accurate estimates.

EAF (Effort Adjustment Factor) = product of all cost driver ratings.

E_adj = E_basic × EAF

3. Detailed COCOMO

Applies cost drivers at individual phase level. Most accurate but requires detailed project information.

Worked Example:

Project: Payroll System, Size = 50 KLOC, Mode = Semi-Detached

Effort = 3.0 × (50)^1.12

50^1.12 = 50 × 50^0.12 = 50 × 1.634 = 81.7

E = 3.0 × 81.7 = 245.1 person-months

T = 2.5 × (245.1)^0.35 = 2.5 × 7.89 = 19.7 months

People = 245.1 / 19.7 = 12.4 ≈ 13 people

Q35. Software cost estimation: Function Point and Use Case Point estimation.

Function Point Estimation (review):

(See Q15 for detailed calculation. Key formula:)

UFP = (EI × 4) + (EO × 5) + (EQ × 4) + (ILF × 10) + (EIF × 7)  [average weights]

AFP = UFP × (0.65 + 0.01 × ΣFi)

Use Case Point (UCP) Estimation:

Definition: Use Case Point method estimates project size based on use cases and actors. Developed by Gustav Karner in 1993.

Step 1: Unadjusted Actor Weight (UAW)

| Actor Type | Weight | Description | Example |
| --- | --- | --- | --- |
| Simple | 1 | External system with API | Payment gateway API |
| Average | 2 | System interacting via protocol | Another application |
| Complex | 3 | Human using UI | End user/administrator |

Step 2: Unadjusted Use Case Weight (UUCW)

| Use Case Type | Transactions | Weight |
| --- | --- | --- |
| Simple | 1-3 transactions | 5 |
| Average | 4-7 transactions | 10 |
| Complex | > 7 transactions | 15 |

Step 3: Calculate UCP

UUCP = UAW + UUCW

TCF = 0.6 + (0.01 × Σ Technical Complexity Factors)

ECF = 1.4 + (-0.03 × Σ Environmental Factors)

UCP = UUCP × TCF × ECF

Effort = UCP × Productivity Factor (typically 20 person-hours/UCP)

Q36. Explain the Agile Development Model with suitable example.

Definition: Agile is an iterative and incremental software development approach that delivers working software in short cycles called sprints (typically 2-4 weeks), emphasizing customer collaboration, flexibility, and rapid response to change.

Agile Manifesto Values:

- Individuals and interactions OVER processes and tools

- Working software OVER comprehensive documentation

- Customer collaboration OVER contract negotiation

- Responding to change OVER following a plan

Scrum Framework (Most Popular Agile Method):

| Element | Description |
| --- | --- |
| Product Backlog | Prioritized list of all features (user stories) to be built |
| Sprint Planning | Select top stories from backlog; plan the 2-week sprint |
| Sprint | 2-4 week development iteration delivering potentially shippable product |
| Daily Scrum | 15-min daily standup: What did I do? What will I do? Any blockers? |
| Sprint Review | Demo working software to stakeholders at end of sprint |
| Sprint Retrospective | Team reflects on process improvements for next sprint |

Example: Developing a Food Delivery App with Agile

| Sprint | User Stories Delivered | Duration |
| --- | --- | --- |
| Sprint 1 | User registration, Login, Restaurant listing | 2 weeks |
| Sprint 2 | Menu browsing, Add to cart, Remove from cart | 2 weeks |
| Sprint 3 | Address selection, Order placement, Payment | 2 weeks |
| Sprint 4 | Order tracking, Push notifications, Ratings | 2 weeks |
| Sprint 5 | Order history, Coupons, Referral system | 2 weeks |

Advantages:

- Early and frequent delivery of working software

- Accommodates changing requirements even late in development

- Close collaboration with customers

- Reduced risk through short iterations

Q37. Describe the qualities of a good software design with suitable examples.

(Detailed treatment. See also Q31.)

| Quality | Description | Example |
| --- | --- | --- |
| Correctness | Design accurately implements all functional and non-functional requirements | Auth module correctly validates JWT tokens per the security requirement |
| Understandability | Design is easy to comprehend by developers and maintainers | Clear class names like 'OrderProcessor' instead of 'OPV2_final_v3' |
| Efficiency | Optimal use of time, memory, and other resources | Using hash table (O(1) lookup) instead of list (O(n)) for user session management |
| Reliability | System behaves correctly even under unexpected conditions | Payment module retries failed transactions 3 times before alerting user |
| Maintainability | Easy to modify, debug, and extend the system | Changing tax calculation only requires updating one TaxCalculator class |
| Reusability | Components can be used in other contexts without modification | A Logger utility class reused across 15 different microservices |
| Scalability | System can handle growth in users or data | Stateless microservices that can be horizontally scaled by adding instances |
| Flexibility | Easy to add new features or change existing ones | Strategy pattern allows adding new payment methods without changing core code |
| Portability | Software can run on different platforms | Docker containerization allows deployment on AWS, Azure, or GCP |
| Testability | Design facilitates unit, integration, and system testing | Dependency injection allows mocking database for isolated unit tests |

Q38. Explain the terms Relationships: generalization, aggregation and composition.

1. Generalization (Inheritance)

Definition: A relationship where a specialized class (child) inherits properties and behaviors from a general class (parent). Represents an 'IS-A' relationship.

- Notation: Solid line with hollow arrowhead pointing to parent

- Child inherits all attributes and methods of parent

- Child can add new attributes/methods and override parent methods

[DIAGRAM: Generalization Example] +----------+ ¦ Animal ¦ (Parent/Superclass) +----------+ ¦ -name ¦ ¦ +eat() ¦ ¦ +breathe()¦ +----------+ /\ ______/ \______ / \ +-------+ +-------+ ¦ Dog ¦ ¦ Cat ¦ (Child/Subclass) +-------+ +-------+ ¦ +bark()¦ ¦ +meow()¦ +-------+ +-------+ Dog IS-A Animal; Cat IS-A Animal

2. Aggregation

Definition: A relationship where one class contains references to another class, but the contained objects can exist independently. Represents a 'HAS-A (weak)' or 'USES' relationship.

- Notation: Line with hollow diamond on the container's end

- The contained object CAN exist without the container

- Example: A Department HAS-A Professor. If Department is deleted, Professor still exists.

[DIAGRAM: Aggregation Example] +------------+ +-----------+ ¦ Department ¦<>-------¦ Professor ¦ +------------+ 1 * +-----------+ ¦ -deptName ¦ ¦ -name ¦ +------------+ ¦ -faculty ¦ +-----------+ If Department is removed, Professor objects still exist

3. Composition

Definition: A strong form of aggregation where the contained objects CANNOT exist independently of the container. The container owns the contained objects.

- Notation: Line with filled (solid) diamond on the container's end

- The contained object's lifecycle depends on the container

- Example: A House HAS Rooms. If House is deleted, Rooms cease to exist.

[DIAGRAM: Composition Example] +----------+ +--------+ ¦ House ¦<*>-------¦ Room ¦ +----------+ 1 * +--------+ ¦ -address ¦ ¦ -size ¦ +----------+ ¦ -type ¦ +--------+ If House is destroyed, Rooms are destroyed too

| Relationship | Symbol | Dependency | Example |
| --- | --- | --- | --- |
| Generalization | Hollow arrowhead | IS-A | Car IS-A Vehicle |
| Aggregation | Hollow diamond | HAS-A (weak) | Team HAS Players |
| Composition | Filled diamond | HAS-A (strong) | Human HAS Heart |

Q39. Draw an Activity Diagram for Restaurant food ordering system.

Activities and Swimlanes:

Actors: Customer, Waiter, Kitchen, Cashier

[DIAGRAM: Activity Diagram - Restaurant Food Ordering System] Customer Waiter Kitchen Cashier ¦ ¦ ¦ ¦ ¦ Enter/Sit ¦ ¦ ¦ ¦ ¦ ¦ ¦ [Seated] [Greet Customer] ¦ ¦ ¦<----- Menu -----¦ ¦ ¦ ¦ ¦ ¦ ¦ [Browse Menu] ¦ ¦ ¦ ¦ ¦ ¦ ¦ [Place Order] ------>¦ ¦ ¦ [Take Order] ¦ ¦ ¦---- Send Order -->¦ ¦ ¦ [Prepare Food] ¦ ¦ [Cook Food] ¦ ¦<----- Ready --¦ ¦ [Serve Food] ¦ ¦ ¦ ¦ ¦ [Eat Food] <---------¦ ¦ ¦ ¦ ¦ ¦ ¦ [Request Bill] ----->¦ ¦ ¦ [Generate Bill] ------->¦--------------->¦ ¦ [Calculate Total] ¦<------------------------------ Bill--¦ [Review Bill] ¦ ¦ ¦ [Make Payment] -----------------------> ¦ [Process Payment] [Print Receipt] ¦<----------------------------------- Receipt ---------¦ [Leave]

Decision Nodes in Activity Diagram:

- After viewing menu: [Has questions?] → Yes: Ask waiter | No: Place order

- After receiving bill: [Payment method?] → Cash/Card/UPI → respective processing

- Payment validation: [Payment successful?] → Yes: Receipt | No: Retry

Q40. Explain the characteristics of TRELLO and JIRA.

TRELLO:

Definition: Trello is a visual, card-based project management tool built on the Kanban methodology. Owned by Atlassian.

| Characteristic | Description |
| --- | --- |
| Visual Kanban Boards | Drag-and-drop cards across lists (columns) like Backlog, In Progress, Done |
| Cards | Each task is a card with title, description, checklists, attachments, due dates |
| Lists | Columns representing stages of work (configurable to any workflow) |
| Labels & Tags | Color-coded labels for priority, category, or team |
| Power-Ups (Integrations) | Connect with Slack, Google Drive, GitHub, Calendar, time trackers |
| Team Collaboration | Assign members to cards, add comments, mention teammates with @ |
| Simplicity | Minimal learning curve; suitable for small teams and non-technical users |
| Mobile App | Full-featured iOS and Android apps for on-the-go management |
| Templates | Pre-built boards for common use cases (Agile, Marketing, Onboarding) |
| Free Tier | Generous free plan for small teams; Premium for advanced features |

JIRA:

Definition: JIRA (formerly written as JIRA) is an enterprise-grade project and issue tracking tool by Atlassian, widely used for Agile software development.

| Characteristic | Description |
| --- | --- |
| Issue Tracking | Track bugs, user stories, tasks, epics, and sub-tasks with full detail |
| Agile Support | Supports Scrum (sprints, burndown charts) and Kanban (flow metrics) |
| Epics & Stories | Hierarchical: Epics → Stories → Sub-tasks for complex feature management |
| Custom Workflows | Define custom issue states and transitions (e.g., Open → Dev → QA → Done) |
| Sprint Management | Plan sprints, set capacity, track velocity across sprints |
| Advanced Reporting | Burndown charts, velocity charts, sprint reports, release burndown |
| JQL (Query Language) | JIRA Query Language for powerful custom filtering and reporting |
| Roadmaps | Visual timeline of epics and feature releases for stakeholders |
| Integration | Deep integration with Bitbucket, Confluence, GitHub, Jenkins, Slack |
| Permissions | Granular role-based access control for enterprise environments |
| Automation | Auto-assign issues, trigger notifications, update fields based on rules |

TRELLO vs JIRA Comparison:

| Feature | Trello | JIRA |
| --- | --- | --- |
| Best For | Small teams, simple projects | Large teams, complex software projects |
| Learning Curve | Very low | Moderate to high |
| Methodology | Primarily Kanban | Scrum, Kanban, hybrid |
| Reporting | Basic | Advanced (burndown, velocity, etc.) |
| Customization | Limited | Highly customizable |
| Price | Free tier + affordable plans | More expensive at scale |

QUICK REFERENCE - KEY FORMULAS

| Formula/Concept | Expression |
| --- | --- |
| Function Points (UFP) | UFP = (EI×EI_wt) + (EO×EO_wt) + (EQ×EQ_wt) + (ILF×ILF_wt) + (EIF×EIF_wt) |
| Value Adjustment Factor | VAF = 0.65 + (0.01 × ΣFi) |
| Adjusted FP | AFP = UFP × VAF |
| COCOMO Effort (Organic) | E = 2.4 × (KLOC)^1.05 person-months |
| COCOMO Schedule (Organic) | T = 2.5 × E^0.38 months |
| COCOMO Persons | P = E / T |
| PERT Expected Time | Te = (O + 4M + P) / 6 |
| PERT Variance | σ² = ((P - O) / 6)² |
| Risk Exposure | RE = Probability × Impact |
| Defect Density | DD = Total Defects / KLOC |

Good luck with your exam!